TEMPORARY ROAD CLOSURES Information Sheet — to be submitted to Network Management

1. Applicant Details

| Division | Road Maintenance Partnership |
| --- | --- |
| Name of Applicant | Jake McAllister |
| Applicant Contact Email | jake.mcallister@dundeecity.gov.uk |
| Applicant Contact Phone | 01382 834028 |
| Name & Address of Contractor | Tayside Contracts Contracts House, 1 Soutar Street, Dundee DD3 8SS |
| Contact Person (Contractor) | Garry Robertson |
| Contractor Out-of-Hours | 07767 326827 |

2. Closure Details

| Name of Road | Guthrie Terrace |
| --- | --- |
| Project Number | R6083 |
| Ward | Maryfield |
| Grid Reference | NO4788931637 |
| Exact Location | Guthrie Terrace Full Length |
| Reason for Closure | AC10 Taycoat 100/150 — planned maintenance resurfacing |
| Starting Date | 15/06/2026 |
| Finish Date | 19/06/2026 |
| Duration of Closure | 5 working days |
| Working Hours | Off-peak (09:30-15:30) |
| Diversion Route(s) | Diversion 1: Panmure Terrace – Abertay Street – Dalhousie road Diversion reverse: Dalhousie Rd – Abertay st- Panmure Terrace |

3. Sign-Off

| Signed: | Jake McAllister |
| --- | --- |
| Date: | 05/05/2026 |

Notes • Official diversion plan to be passed to Network team once produced. • Emergency service vehicular access will be maintained throughout. • Residents and businesses notified via the separate Residents & Businesses Letter.